# Meeting Intelligence MVP – Complete Implementation Plan

## 1. Objective

Build a recruiter-demo-ready MVP that takes a corporate email as input, performs real-time public web research, and generates AI-driven meeting intelligence including persona insights and behavioral recommendations.

## 2. MVP Scope (V1)

- Input: Corporate email only
- Output: AI-inferred persona + meeting recommendations
- Data sources: Public web only (no paid APIs)
- Tech stack: FastAPI (backend), React (frontend), LLM
- Focus: Reliability, transparency, believable intelligence

## 3. User Flow

1. User enters a corporate email
2. Backend validates email and extracts name + domain
3. System performs live web search and company website scraping
4. Signals are merged and analyzed by LLM
5. UI displays Study of Person + Recommendations with confidence label

## 4. Backend Architecture

Core services:
- Email parser and validator
- Web search service (DuckDuckGo/Bing scraping)
- Company website scraper
- Signal fusion engine
- LLM persona generator
- In-memory caching for stability

## 5. Folder Structure (Backend)

backend/
 └── app/
     ├── api/ (analyze endpoint)
     ├── core/ (email parsing, confidence)
     ├── search/ (web + LinkedIn preview search)
     ├── scraping/ (company website)
     ├── intelligence/ (persona + LLM)
     ├── schemas/ (input/output models)
     └── utils/ (text cleaning, keywords)

## 6. Web Search Strategy (Free)

- DuckDuckGo HTML search scraping
- Company website scraping (About, Blog, Careers)
- LinkedIn via search-engine preview only
- No login, no private data

## 7. AI Persona Logic

- Use company-level signals as primary source
- Person-level signals if found
- Confidence-aware prompting
- Output strictly structured JSON

## 8. Output Sections

- Study of Person (AI-Inferred)
- Communication style
- Dress suggestion
- Tone guidance
- Do / Don’t
- 2–3 connecting points
- Suggested agenda

## 9. Frontend Plan

- Email input page
- Loading / analysis state
- Persona card
- Recommendation panel
- Confidence badge

## 10. Demo Strategy

- Enter real corporate email
- Show live analysis
- Explain fallback logic
- Emphasize public-data-only approach

## 11. Ethics & Transparency

- Use only public web data
- No claims of certainty
- Clear AI-inferred labeling
- Recruiter-safe & compliant

## 12. Future Enhancements

- Calendar integration
- Countdown coach mode
- Slack / WhatsApp notifications
- CRM integration
- Paid enrichment APIs